ZETIX

Visual Product Search — SDK & App

Product Requirements Document

Version 1.0  |  May 2026

| Status | Draft — In Review |
| --- | --- |
| Author | Founder / Product Lead |
| Last Updated | May 2026 |
| Audience | Engineering, Design, Investors |
| Classification | Confidential |

# 1. Product Overview

Zetix is a visual product search engine built for mobile. Users point their phone camera at any physical product and the app instantly surfaces matching or similar items from an ecommerce store's catalog — no search terms, no barcodes, no friction.

The defining technical characteristic is that both the image embedding model and the vector index run entirely on the user's device. Searches complete in milliseconds with no server round-trip, no raw image transmission, and full offline capability for cached catalogs. The server role is reduced to catalog indexing, incremental sync, and authoritative fallback — not the query hot path.

The commercial product is a drop-in SDK and REST integration that existing ecommerce stores — Shopify, WooCommerce, or custom platforms — can embed into their own apps to add visual search without building ML infrastructure themselves.

## 1.1 Vision

Make "I want that" a complete search query. Eliminate the gap between seeing a product in the world and finding it to buy online.

## 1.2 Mission

Ship the most accurate, fastest, and most private on-device visual product search engine available to independent ecommerce operators.

## 1.3 Target Users

| Persona | Description |
| --- | --- |
| End Consumer | Mobile shopper who sees a product IRL and wants to find it online immediately |
| Store Developer | Technical operator integrating Zetix SDK into an existing Shopify / WooCommerce / custom app |
| Store Owner | Non-technical merchant who installs the Zetix plugin from an app marketplace |
| Zetix Operator | Internal team managing catalog ingestion, model updates, and SDK releases |

# 2. Problem Statement

## 2.1 The Core Problem

Text search fails when users lack vocabulary. A shopper sees a mid-century credenza, a specific running shoe colourway, or an unusual lamp fitting — and cannot describe it in words accurately enough to find it via a search bar. This mismatch between visual recognition and verbal description is the primary reason users abandon search and leave a store.

Existing visual search solutions (Google Lens, Pinterest Lens) are consumer discovery tools, not purchase-path integrations. They surface general results, not items in-stock at a specific store. Brands and independent operators have no viable path to offering comparable capability.

## 2.2 Market Gap

- No affordable, embeddable visual search SDK exists for independent ecommerce operators

- Server-side visual search is cost-prohibitive at per-query pricing for small/medium stores

- On-device ML for product search is technically feasible but has not been productised as an SDK

- Privacy-conscious consumers are increasingly resistant to apps that transmit camera images to servers

## 2.3 Hypothesis

If we make visual search accurate, instant, and private — and package it as a drop-in integration — independent store operators will pay for it as a conversion-rate tool, not as infrastructure.

# 3. Goals & Success Metrics

## 3.1 Phase Goals

| Phase | Goal | Success Metric |
| --- | --- | --- |
| Phase 1 — Pipeline | Validate search quality on a real catalog | Top-3 accuracy > 80% on 10k product test set |
| Phase 2 — On-device | Embedding + search runs fully on-device | < 300ms end-to-end on mid-range Android device |
| Phase 3 — Sync | Local index stays current with catalog changes | Delta sync completes in < 30s for 1k product update |
| Phase 4 — iOS | Full feature parity on iOS | Core ML pipeline within 10% latency of Android |
| Phase 5 — SDK | External stores can integrate in < 1 day | Integration time < 8 hours for a developer following docs |

## 3.2 Business Metrics (12 Months Post-Launch)

| Metric | Target |
| --- | --- |
| SDK integrations | 25 paying stores |
| Monthly active searchers | 50,000 across integrated stores |
| Search-to-purchase conversion | > 12% of visual searches result in add-to-cart |
| Churn | < 5% monthly on SDK subscriptions |
| NPS (store developers) | > 45 |

# 4. Scope & Phased Roadmap

## 4.1 Phase 1 — Server Pipeline (Weeks 1–4)

### In scope

- Product catalog ingestion from CSV / JSON / Shopify API

- Server-side CLIP embedding generation for all catalog images

- ChromaDB vector store on server with ANN search endpoint

- REST API: POST /search accepts image → returns ranked product matches

- Basic admin dashboard: catalog upload, index status, search logs

### Out of scope

- Mobile app

- On-device inference

- Fine-tuned models

## 4.2 Phase 2 — Native Android App + On-Device Embedding (Weeks 5–10)

### In scope

- Native Kotlin Android app: camera capture, image preprocessing pipeline

- CLIP / MobileNet-V3 model converted to TFLite / ONNX Runtime, running on-device

- Query vector generated on-device, sent to server for catalog search

- Results screen: product image, name, price, deep link to store

- Basic product detail view

### Out of scope

- Local ChromaDB (server still handles vector search)

- iOS

- Catalog sync

## 4.3 Phase 3 — Local ChromaDB + Sync (Weeks 11–16)

This phase completes the fully on-device pipeline.

### In scope

- ChromaDB compiled for Android (via JNI bindings or SQLite-backed equivalent)

- Initial catalog sync: server pushes full index snapshot to device on first launch

- Delta sync protocol: server sends only changed/added/removed vectors since last sync

- Fallback-to-server logic: on cache miss or low confidence, query escalates to server

- Sync status UI: last synced, catalog coverage, pending updates

- Offline mode: full search capability on previously synced catalog

### Out of scope

- iOS

- Multi-store support on a single device

## 4.4 Phase 4 — iOS Port (Weeks 17–22)

### In scope

- Native Swift iOS app with full feature parity

- Core ML model conversion and on-device inference pipeline

- Core Data or SQLite-backed local vector store

- iOS-specific UX polish: haptics, share sheet integration, camera permissions flow

### Out of scope

- SDK packaging (Phase 5)

## 4.5 Phase 5 — SDK & Integration Layer (Weeks 23–32)

### In scope

- Android AAR library: drop-in CameraSearchView component + programmatic API

- iOS Swift Package: equivalent SwiftUI and UIKit components

- Shopify App Store plugin (hosted storefront injection, no-code setup)

- REST API with API key auth, rate limiting, per-store catalog namespacing

- Developer documentation site: quickstart, API reference, integration guides

- SDK sandbox environment for testing without a live catalog

### Out of scope

- WooCommerce plugin (Phase 6)

- White-label mobile app

# 5. Functional Requirements

## 5.1 Image Search Core

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-01 | User can initiate a visual search from the device camera in one tap | P0 |
| FR-02 | User can initiate a search from an existing photo in the camera roll | P0 |
| FR-03 | Image embedding is generated entirely on-device; raw image never leaves the device | P0 |
| FR-04 | Local ChromaDB index is queried first; server queried only on miss or low confidence | P0 |
| FR-05 | Search returns results in < 300ms on a mid-range device (local path) | P0 |
| FR-06 | Results are ranked by visual similarity score; top 10 results shown | P0 |
| FR-07 | Each result shows: product image, name, price, availability, store name | P0 |
| FR-08 | Tapping a result opens the product page in the store (deep link / web view) | P0 |
| FR-09 | User can crop / focus the query image before submitting search | P1 |
| FR-10 | User can filter results by category, price range, in-stock only | P1 |
| FR-11 | Search history is stored locally and searchable | P2 |

## 5.2 Catalog Sync

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-20 | On first launch, app downloads the full catalog index snapshot | P0 |
| FR-21 | Delta sync runs automatically on app open if > 6 hours since last sync | P0 |
| FR-22 | Delta sync is resumable if interrupted (network loss, background kill) | P0 |
| FR-23 | App shows sync status: last updated timestamp, catalog size, pending count | P1 |
| FR-24 | User can manually trigger a sync from settings | P1 |
| FR-25 | Sync respects low-power and low-data modes (defers on mobile data if user opts in) | P2 |

## 5.3 SDK / Integration

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-30 | Android SDK exposes a CameraSearchView embeddable in any Activity or Fragment | P0 |
| FR-31 | iOS SDK exposes an equivalent SwiftUI View and UIViewController | P0 |
| FR-32 | SDK accepts a store API key and catalog namespace at init | P0 |
| FR-33 | SDK emits search result events; host app handles navigation and display | P0 |
| FR-34 | REST API accepts base64 image or image URL; returns ranked product JSON | P0 |
| FR-35 | Admin API allows catalog push: full replace or delta update via JSON/CSV | P0 |
| FR-36 | Per-store webhook fires on index rebuild completion | P1 |
| FR-37 | SDK supports custom result card theming (colours, fonts, layout) | P2 |

# 6. Non-Functional Requirements

## 6.1 Performance

| Requirement | Target |
| --- | --- |
| On-device search latency (local hit) | < 300ms P95 on a 2021-era mid-range Android device |
| On-device search latency (server fallback) | < 1200ms P95 on 4G connection |
| App cold start to camera ready | < 2 seconds |
| Initial catalog sync (10k products) | < 3 minutes on WiFi |
| Delta sync (1k product update) | < 30 seconds |
| Embedding model size (on-device) | < 25MB after quantisation |
| Local ChromaDB index size (10k products) | < 80MB on-device storage |

## 6.2 Privacy & Security

- Raw camera images are never transmitted to any server under any circumstances

- Only the query vector (float array, not reversible to image) is sent on server fallback

- All server communication is TLS 1.3 minimum

- API keys are stored in Android Keystore / iOS Secure Enclave

- No third-party analytics SDKs in the consumer app (telemetry is first-party only)

- GDPR and NDPA (Nigeria) compliant data handling; no PII stored without explicit consent

## 6.3 Reliability

- App functions fully offline for products in the local cache

- Server API targets 99.5% monthly uptime SLA

- Graceful degradation: if local index is stale or missing, fallback to server transparently

- Crash-free session rate > 99.5%

## 6.4 Compatibility

| Platform | Minimum Version |
| --- | --- |
| Android | API 26 (Android 8.0, covers 95%+ of active devices) |
| iOS | iOS 15 (covers 94%+ of active devices) |
| Server | Docker-deployable; runs on 2-vCPU / 4GB RAM minimum |
| Shopify integration | Shopify API 2024-01+ |

# 7. Technical Architecture Summary

## 7.1 On-Device Stack

| Component | Technology |
| --- | --- |
| Embedding model | CLIP ViT-B/32 or MobileNet-V3 — TFLite (Android) / Core ML (iOS) |
| Local vector store | ChromaDB via JNI (Android) / SQLite-backed store (iOS) |
| Camera pipeline | CameraX (Android) / AVFoundation (iOS) |
| Image preprocessing | Bitmap resize + normalise to 224x224 RGB |
| Sync protocol | HTTP chunked transfer with ETag-based delta diffs |
| Credential storage | Android Keystore / iOS Secure Enclave |

## 7.2 Server Stack

| Component | Technology |
| --- | --- |
| API layer | FastAPI (Python 3.11+) |
| Embedding service | CLIP via OpenCLIP; GPU-accelerated on indexing path |
| Vector store | ChromaDB (server) or Weaviate for multi-tenant scale |
| Catalog DB | PostgreSQL — product metadata, store configs, sync state |
| Object storage | S3-compatible (product images, index snapshots) |
| API gateway | Kong or Nginx — auth, rate limiting, per-store routing |
| Deployment | Docker Compose (self-host) / Kubernetes (managed cloud) |

## 7.3 Data Flow (On-Device Path)

- User opens camera, frames a product

- CameraX / AVFoundation captures frame

- Image resized and normalised to 224x224 on-device

- TFLite / Core ML model generates 512-dim embedding vector

- Local ChromaDB queried with cosine similarity search

- Top-k results returned from local index in < 300ms

- Results rendered in UI; user taps to open product page

If local index confidence is below threshold or product is not found locally, steps 4–6 are replaced by sending the vector to the server search API and awaiting results.

# 8. UX Requirements

## 8.1 Core Principles

- Camera-first: the search experience starts with the camera, not a text field

- Zero cognitive load: one tap from home screen to live camera search

- Results feel instant: skeleton loading states appear before results arrive; never a blank wait

- Trust signals: always-visible indicator that image stays on device

## 8.2 Key Screens

| Screen | Primary Action | Key Details |
| --- | --- | --- |
| Camera search | Capture image for search | Live viewfinder, single capture button, crop overlay, privacy badge |
| Results list | Browse matched products | Product cards with image / name / price, similarity score badge, filter bar |
| Product detail | View product and navigate to store | Full product image, description, price, CTA to store deep link |
| Sync status | View catalog health | Last synced time, product count, manual sync trigger, storage usage |
| Settings | Configure app behaviour | Store selection, data saver mode, clear cache, about / version |

## 8.3 Accessibility

- All interactive elements have content descriptions for TalkBack / VoiceOver

- Minimum touch target size 48x48dp

- Support system font size scaling up to 200%

- Camera viewfinder provides audio feedback on capture for visually impaired users

# 9. Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Generic CLIP embeddings insufficient for niche product categories (e.g. auto parts) | Medium | Fine-tune on domain-specific data in Phase 2b; test search quality per category before launch |
| On-device ChromaDB memory usage too high for low-end devices | Medium | Cap local index at configurable size; oldest / least-searched products evicted first |
| Shopify / platform API changes break catalog ingestion | Low | Abstracted catalog adapter layer; monitor changelog; use stable API versions |
| Commoditisation by Shopify native visual search | Medium | Differentiate on on-device privacy angle and cross-platform SDK availability |
| Model size too large for OTA update constraints | Low | Quantise to INT8 (<25MB); distribute model updates via CDN separate from app binary |
| Delta sync protocol edge cases corrupt local index | Low | Checksum verification on every sync batch; full re-sync as fallback; automated test suite |
| Low initial search quality damages early reputation | Medium | Soft-launch to 3 friendly stores; iterate on model before public SDK launch |

# 10. Open Questions

- Should Phase 2b (local ChromaDB with toy catalog) be inserted before Phase 3 to validate on-device quality earlier?

- What is the right confidence threshold to trigger server fallback? Needs empirical testing on a real catalog.

- Multi-store support on a single device: should a user be able to search across multiple integrated stores simultaneously?

- Pricing model for SDK: per-query, per-store flat monthly fee, or tiered by catalog size?

- Should the consumer app be white-labelled per store, or a single Zetix-branded app connecting to multiple stores?

- Fine-tuning strategy: shared base model with per-store adapter layers, or fully separate models per vertical?

- Data retention policy for server-side fallback vectors: how long, what format, who owns them?

# 11. Milestones & Timeline

| Milestone | Target Week | Definition of Done |
| --- | --- | --- |
| M1 — Pipeline live | Week 4 | REST search API returning accurate results on 10k product test set |
| M2 — Android app ships | Week 10 | Camera → server search → results working on physical device |
| M3 — Full on-device | Week 16 | End-to-end local pipeline; server fallback working; delta sync tested |
| M4 — iOS parity | Week 22 | iOS app feature-complete; Core ML pipeline benchmarked |
| M5 — SDK beta | Week 28 | Android + iOS SDK integrated into one external test store |
| M6 — SDK v1.0 launch | Week 32 | Documentation live; Shopify plugin submitted; first 3 paying stores |

# 12. Appendix

## 12.1 Glossary

| Term | Definition |
| --- | --- |
| Embedding | A numerical vector representation of an image that encodes visual features |
| Vector store | A database optimised for storing and querying high-dimensional vectors by similarity |
| ANN | Approximate Nearest Neighbour — fast similarity search that trades perfect recall for speed |
| ChromaDB | Open-source embedding database; used both on-device and server-side in Zetix |
| CLIP | Contrastive Language-Image Pretraining — OpenAI model producing image and text embeddings in the same space |
| TFLite | TensorFlow Lite — a lightweight ML framework for on-device inference on Android |
| Core ML | Apple's on-device ML framework for iOS and macOS |
| Delta sync | Transmitting only the changes since the last sync, rather than the full dataset |
| SDK | Software Development Kit — packaged library for integrating Zetix into third-party apps |
| P0 / P1 / P2 | Priority levels: P0 = must-have for launch, P1 = important, P2 = nice-to-have |

## 12.2 Related Documents

- Zetix System Architecture Diagram (see architecture overview)

- Search Quality Evaluation Methodology (TBD — Phase 1)

- SDK Integration Guide (TBD — Phase 5)

- Privacy Policy and Data Handling Specification (TBD)

— End of Document —